AI Risk Register

AI Meeting Summary Agent (Gen AI / LLM)

| Document Owner | AI Governance / QA Team |
| --- | --- |
| Version | 1.0 |
| Date Prepared | [Redacted] |
| Classification | Anonymised – Portfolio Use Only |
| Review Frequency | Monthly / Per Release |
| Next Review | [Redacted] |

# 1. Risk Rating Matrix

| CRITICAL | HIGH | MEDIUM | LOW |
| --- | --- | --- | --- |
| Immediate escalation. Block deployment until resolved. | Urgent remediation within sprint. Product Owner sign-off required. | Address within release cycle. Document and track to closure. | Monitor; accept with documented rationale. |

# 2. Risk Summary Scorecard

| CRITICAL | HIGH | MEDIUM | LOW |
| --- | --- | --- | --- |
| 4 risks | 6 risks | 4 risks | 2 risks |

# 3. Risk Register

| ID | Category | Risk Description | Likelihood | Impact | Rating | Owner | Mitigation / Control | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MSA-001 | Output Quality | LLM generates factually incorrect or hallucinated meeting summaries, misrepresenting decisions or action items. | High | Critical | CRITICAL | AI / ML Team | Implement RAG grounded on meeting transcript; output confidence scoring; mandatory human review for high-stakes meetings. | Open |
| MSA-002 | Output Quality | Key action items or decisions omitted from summary due to model context window limitations. | High | High | CRITICAL | ML Engineering | Fine-tune prompt for explicit action item extraction; post-processing validation; summary completeness scoring. | In Progress |
| MSA-003 | Output Quality | Summary tone or phrasing misrepresents participant intent, causing interpersonal or professional issues. | Medium | High | HIGH | Product / QA | Tone-neutral prompt engineering; user feedback mechanism; flagging of ambiguous or sensitive language. | Open |
| MSA-004 | Consistency | Summary quality varies significantly across meeting types (structured standup vs. unstructured brainstorm). | Medium | Medium | MEDIUM | ML Engineering | Meeting-type classifier feeding specialised prompt templates; per-type accuracy benchmarks. | In Progress |
| MSA-005 | Privacy | Meeting transcripts sent to external LLM API without sufficient data processing agreement. | High | Critical | CRITICAL | Legal / Security | Ensure DPA/BAA with LLM provider; evaluate on-premises model deployment for sensitive meetings; data classification tagging. | Open |
| MSA-006 | Privacy | Summaries distributed without role-based access control, exposing confidential content to unauthorised parties. | High | Critical | CRITICAL | Dev / Security | Implement meeting-level RBAC tied to calendar invite attendees; audit log of all summary accesses; opt-out mechanism. | Open |
| MSA-007 | Privacy | Meeting transcripts retained beyond necessity, creating data residency and GDPR compliance exposure. | Medium | High | HIGH | Legal / Infra | Define and enforce retention policy; automated deletion job; retention notice in user consent flow. | In Progress |
| MSA-008 | Privacy | PII present in transcripts included verbatim in summaries. | Medium | High | HIGH | ML / Legal | PII detection and redaction layer on transcript before LLM processing; post-generation PII scan on summary output. | Open |
| MSA-009 | Integration | Calendar integration failure causes summaries to be sent to incorrect meeting series or missed entirely. | Medium | High | HIGH | Dev / Ops | Integration tests against calendar API; meeting ID–summary mapping validation; dead-letter queue with alerting. | Open |
| MSA-010 | Integration | Automated email delivery sends summary before meeting has concluded. | Medium | High | HIGH | Dev / QA | Configurable delay buffer post-meeting end time; transcript completion check before summary trigger. | In Progress |
| MSA-011 | Integration | Third-party transcription service outage blocks summary generation for all meetings. | Low | High | MEDIUM | Infra / Ops | Fallback transcription provider; graceful degradation message to users; SLA monitoring; retry and manual trigger option. | Open |
| MSA-012 | Ethics / Consent | Meeting participants not informed that AI is recording and summarising the session. | High | Critical | CRITICAL | Legal / Product | Mandatory AI-recording disclosure notification at meeting start; consent confirmation flow; opt-out capability; audit trail. | Open |
| MSA-013 | Compliance | LLM-generated summaries used as official meeting minutes without human review. | Medium | High | HIGH | Legal / Product | Clear labelling as AI-generated draft; mandatory human approval workflow before archiving as official record. | Open |
| MSA-014 | Ethics | Model exhibits bias in how it attributes contributions to participants. | Low | High | MEDIUM | ML / Ethics | Equity audit of attribution patterns across participant demographics; bias evaluation in quarterly model review. | Open |
| MSA-015 | Governance | No model versioning or rollback capability; a degraded model update impacts all users. | Medium | High | HIGH | ML Ops | Model registry with versioned deployments; canary release strategy; automated quality regression gate. | Open |
| MSA-016 | Operational | Users over-rely on AI summaries and stop engaging critically with meeting content. | Low | Medium | LOW | Product / Change | User education programme; design summaries as supplements not replacements; periodic usage and quality surveys. | Open |

# 4. Escalation & Review Process

| Rating | Escalation Path | Review Cadence |
| --- | --- | --- |
| CRITICAL | Immediate escalation to Product Owner, Engineering Lead, and AI Governance Board. Deployment blocked. | Daily until resolved. |
| HIGH | Escalate to Product Owner and Engineering Lead within 24 hours. | Weekly status update. |
| MEDIUM | Assigned owner tracks remediation in sprint backlog. | Bi-weekly review. |
| LOW | Accepted with documented rationale. Monitor passively. | Monthly register review. |

# 5. Review & Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| AI Governance Lead |  |  |  |
| Product Owner |  |  |  |
| Engineering Lead |  |  |  |
| Legal / Compliance |  |  |  |