AI Risk Register

Retailer Pack Agent (AI / NLP-Based)

| Document Owner | AI Governance / QA Team |
| --- | --- |
| Version | 1.0 |
| Date Prepared | [Redacted] |
| Classification | Anonymised – Portfolio Use Only |
| Review Frequency | Monthly / Per Release |
| Next Review | [Redacted] |

# 1. Risk Rating Matrix

| CRITICAL | HIGH | MEDIUM | LOW |
| --- | --- | --- | --- |
| Immediate escalation. Block deployment until resolved. | Urgent remediation within sprint. Product Owner sign-off required. | Address within release cycle. Document and track to closure. | Monitor; accept with documented rationale. |

# 2. Risk Summary Scorecard

| CRITICAL | HIGH | MEDIUM | LOW |
| --- | --- | --- | --- |
| 2 risks | 4 risks | 4 risks | 1 risk |

# 3. Risk Register

| ID | Category | Risk Description | Likelihood | Impact | Rating | Owner | Mitigation / Control | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RPA-001 | Data Quality | Incomplete or malformed input data from retailer sources causes extraction failures or silent data loss. | High | High | CRITICAL | Data Eng / QA | Schema validation gates at ingestion; mandatory pre-processing checks; reject-and-alert on malformed records. | Open |
| RPA-002 | Data Quality | NLP model extracts incorrect field values due to ambiguous or unstructured retailer formats. | High | High | CRITICAL | ML Engineering | Train on diverse retailer formats; post-extraction confidence scoring; human-in-the-loop for low-confidence outputs. | In Progress |
| RPA-003 | Output Consistency | Normalisation logic applies inconsistently across retailer templates, producing mismatched output fields. | Medium | High | HIGH | QA / Data Eng | Canonical output schema; unit-test each normalisation rule; cross-retailer diff reports in CI pipeline. | Open |
| RPA-004 | Output Consistency | Report generation produces formatting inconsistencies across retailer-specific templates. | Medium | Medium | MEDIUM | Dev / QA | Template versioning with locked style definitions; automated visual regression tests. | In Progress |
| RPA-005 | Model Accuracy | NLP model hallucinates or infers missing data, inserting plausible but incorrect values into retailer reports. | High | Critical | CRITICAL | ML Engineering | Confidence threshold; flag low-confidence cells; prohibit model from filling missing mandatory fields; audit log all inferred values. | Open |
| RPA-006 | Model Drift | Model accuracy degrades as retailer data formats evolve without corresponding model retraining. | Medium | High | HIGH | ML Eng / Ops | Monthly performance monitoring; automatic drift alerts; scheduled retraining pipeline with A/B evaluation gate. | Open |
| RPA-007 | Model Bias | Model trained on limited retailer sample set underperforms on new or minority retailer formats. | Medium | Medium | MEDIUM | ML Engineering | Expand training corpus; per-retailer accuracy dashboards; onboarding validation suite for new retailers. | In Progress |
| RPA-008 | Privacy | Retailer commercially sensitive data exposed due to inadequate access controls or insecure storage. | Medium | Critical | CRITICAL | Security / Infra | Encrypt at rest (AES-256) and in transit (TLS 1.3); RBAC on data store; quarterly access reviews; DLP scanning. | Open |
| RPA-009 | Privacy | PII inadvertently captured in retailer datasets processed without legal basis. | Low | High | MEDIUM | Legal / Data Eng | PII detection scan at ingestion; data minimisation policy; DPIA conducted prior to production. | Mitigated |
| RPA-010 | Integration | Upstream data feed API changes break extraction workflows silently, producing stale or missing reports. | Medium | High | HIGH | Platform / Dev | API contract tests in CI; alerting on schema changes; automated data freshness checks; SLA monitoring. | Open |
| RPA-011 | Integration | Transformation pipeline fails on large datasets (memory overflow / timeout), causing incomplete report generation. | Medium | High | HIGH | Infra / Dev | Load testing with peak-volume datasets; chunked processing; circuit-breaker patterns; retry logic. | In Progress |
| RPA-012 | Integration | Generated reports delivered to wrong retailer recipient due to routing logic error. | Low | Critical | HIGH | Dev / QA | End-to-end routing unit tests; pre-delivery recipient verification; audit trail of all report deliveries. | Open |
| RPA-013 | Governance | No formal model card or data lineage documentation, blocking audit and compliance reviews. | Low | Medium | MEDIUM | ML Lead / Gov. | Create model card; implement data lineage tracking; include in Definition of Done for releases. | Open |
| RPA-014 | Operational | Lack of human review step for critical retailer outputs before delivery, increasing risk of undetected errors. | Medium | High | HIGH | Product / QA | Define review-required thresholds; implement spot-check review workflow; escalation path for anomalies. | Open |

# 4. Escalation & Review Process

| Rating | Escalation Path | Review Cadence |
| --- | --- | --- |
| CRITICAL | Immediate escalation to Product Owner, Engineering Lead, and AI Governance Board. Deployment blocked. | Daily until resolved. |
| HIGH | Escalate to Product Owner and Engineering Lead within 24 hours. | Weekly status update. |
| MEDIUM | Assigned owner tracks remediation in sprint backlog. | Bi-weekly review. |
| LOW | Accepted with documented rationale. Monitor passively. | Monthly register review. |

# 5. Review & Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| AI Governance Lead |  |  |  |
| Product Owner |  |  |  |
| Engineering Lead |  |  |  |
| Legal / Compliance |  |  |  |