AI Validation Report

Retailer Pack Agent (AI / NLP-Based) — Data Extraction, Transformation & Report Generation

| System Name | Retailer Pack Agent |
| --- | --- |
| System Type | AI / NLP-Based Data Extraction & Report Generation |
| Version Tested | [Version – Redacted] |
| Validation Type | Functional ¦ Data Quality ¦ Output Consistency ¦ Security |
| Validation Period | [Redacted] |
| Environment | UAT / Staging |
| Prepared By | [Role – Redacted] |
| Reviewed By | [Role – Redacted] |
| Report Version | 1.0 |
| Classification | Anonymised – Portfolio Use Only |

# 1. Executive Summary

This report documents the validation activities performed on the Retailer Pack Agent — an AI/NLP-driven system that automates data extraction from retailer data feeds, applies transformation and normalisation logic, and generates retailer-specific output reports.

Validation covered four domains: (1) AI-driven data extraction accuracy, (2) transformation and normalisation correctness, (3) report generation output consistency, and (4) security and access controls.

| Validation Outcome | CONDITIONAL PASS – Remediation Required Before Production |
| --- | --- |

| PASS | FAIL | PARTIAL | PENDING |
| --- | --- | --- | --- |
| 14 Passed | 5 Failed | 3 Partial | 2 Pending |

# 2. Scope & Objectives

| AI Capabilities Validated | NLP-based field extraction, data transformation, normalisation, report templating |
| --- | --- |
| Retailer Data Sources | [Anonymised – multiple retailer formats tested] |
| In Scope | Data extraction accuracy, transformation rules, output report correctness, access controls |
| Out of Scope | Model retraining, upstream retailer API availability, non-standard edge-case formats not yet onboarded |
| Acceptance Criteria | Extraction accuracy >= 95%; zero critical data errors in generated reports; all normalisation rules produce consistent outputs |

## 2.1 Validation Objectives

- Verify NLP extraction correctly identifies and maps retailer data fields to the canonical schema

- Confirm data transformation rules produce accurate, normalised outputs across all tested retailer formats

- Validate report generation produces correctly formatted, complete, and consistent retailer-specific outputs

- Identify and document output inconsistencies to support control improvements

- Verify security controls restrict data access to authorised users only

# 3. Test Approach & Methodology

| Test Strategy | Risk-based; highest coverage on data extraction and output quality critical paths |
| --- | --- |
| Test Types | Functional testing, data validation, boundary/edge-case testing, negative testing, UAT, security review |
| Test Data | Anonymised production-like datasets across multiple retailer formats; synthetic edge-case data |
| Tools Used | [Redacted – internal tooling] |
| Automation | Automated diff validation for transformed outputs; manual review for report formatting |

# 4. Test Execution Results

## 4.1 Data Extraction Test Cases

| TC ID | Area | Test Case | Expected Result | Actual Result | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| RPA-TC-001 | Extraction | NLP extracts product name field | Product name matches source exactly | Extracted correctly for 98% of records | PASS | 2% edge cases with special characters |
| RPA-TC-002 | Extraction | NLP extracts unit price from varied currency formats | Correct numeric value; currency stripped | Correct for most; EUR symbol caused parse failure in 3 records | PARTIAL | DEF-001: currency normalisation fix required |
| RPA-TC-003 | Extraction | NLP handles merged column input | Fields correctly separated | Merged columns not split correctly | FAIL | DEF-002: Model config for Retailer B needs update |
| RPA-TC-004 | Extraction | Extraction handles NULL / missing mandatory fields | Null flag raised; record quarantined | NULL fields correctly quarantined and flagged | PASS | Quarantine alerting confirmed |
| RPA-TC-005 | Extraction | Extraction on malformed / truncated input file | Graceful error; file rejected; alert triggered | Malformed file rejected with correct error code | PASS |  |
| RPA-TC-006 | Extraction | Confidence score assigned to low-certainty extractions | Confidence < 0.8 triggers review flag | Confidence scoring not yet implemented | FAIL | DEF-003: Critical – confidence scoring required |

## 4.2 Data Transformation & Normalisation Test Cases

| TC ID | Area | Test Case | Expected Result | Actual Result | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| RPA-TC-007 | Transformation | Date normalisation: multiple input formats to ISO 8601 | All dates output as YYYY-MM-DD | DD/MM/YYYY normalised; US ambiguous format logged | PARTIAL | DEF-004: Ambiguous date format handling required |
| RPA-TC-008 | Transformation | Numeric normalisation: thousand separators and decimal variants | All numbers normalised to 2 d.p. | Normalisation correct across all tested formats | PASS |  |
| RPA-TC-009 | Transformation | Category mapping: retailer codes to canonical taxonomy | Retailer codes correctly resolved | Mapping correct for 94 of 97 test codes; 3 unmapped | PARTIAL | DEF-005: 3 codes require mapping table update |
| RPA-TC-010 | Transformation | Duplicate record detection and deduplication | Duplicate records removed; single record retained | Deduplication working correctly | PASS |  |
| RPA-TC-011 | Transformation | Cross-retailer output schema consistency | All outputs conform to canonical schema | Retailer C outputs missing Promo Flag column | FAIL | DEF-006: Template config for Retailer C incomplete |

## 4.3 Report Generation Test Cases

| TC ID | Area | Test Case | Expected Result | Actual Result | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| RPA-TC-012 | Reporting | Retailer-specific report generated with correct structure | Output matches retailer template spec | Report generated correctly; headers match spec | PASS |  |
| RPA-TC-013 | Reporting | Report accurately reflects transformed data | Report data matches transformation output | Data matches for all checked records | PASS |  |
| RPA-TC-014 | Reporting | Report delivered to correct output destination | Report delivered to configured retailer only | Delivery routing correct; audit log confirmed | PASS |  |
| RPA-TC-015 | Reporting | Report generation on large dataset (>100k rows) | Report generated within 5 minutes | Completed in 4m 12s; no data loss | PASS |  |
| RPA-TC-016 | Reporting | Edge case: empty dataset input | Empty report with header; notification raised | Empty report generated; notification delivered | PASS |  |

## 4.4 Security & Access Control Test Cases

| TC ID | Area | Test Case | Expected Result | Actual Result | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| RPA-TC-017 | Security | Non-authorised user attempts to access data store | Access denied; audit log created | Access denied correctly; audit log confirmed | PASS |  |
| RPA-TC-018 | Security | Data in transit encrypted (TLS 1.3) | All transfers use TLS 1.3 minimum | TLS 1.3 confirmed on all endpoints | PASS |  |
| RPA-TC-019 | Security | PII scan on ingested retailer dataset | PII detected and flagged / redacted | PII scan not integrated into current pipeline | FAIL | DEF-007: PII scanning must be added before production |
| RPA-TC-020 | Security | Retailer data correctly isolated | Retailer A data not accessible in Retailer B context | Data isolation confirmed across all tested pairs | PASS |  |

# 5. Quality & Performance Metrics

| Metric | Threshold | Measured Result | Status | Notes |
| --- | --- | --- | --- | --- |
| NLP Extraction Accuracy (overall) | >= 95% | 97.2% | PASS | Across all retailer formats tested |
| Extraction Accuracy – Retailer B (merged cols) | >= 95% | 78.4% | FAIL | DEF-002 open; config update required |
| Transformation Rule Pass Rate | 100% | 96.1% | PARTIAL | 3 category mapping gaps (DEF-005) |
| Output Schema Compliance | 100% | 94.8% | FAIL | Retailer C missing Promo Flag (DEF-006) |
| Report Generation Time (100k rows) | < 5 min | 4m 12s | PASS |  |
| Duplicate Detection Rate | >= 99% | 100% | PASS |  |
| Delivery Routing Accuracy | 100% | 100% | PASS | All test deliveries routed correctly |
| Security: Unauthorised Access Blocked | 100% | 100% | PASS |  |
| PII Detection Coverage | >= 99% | Not implemented | FAIL | DEF-007: Critical – must resolve pre-production |

# 6. Defect Log

| ID | Severity | Description | Status | Resolution / Action |
| --- | --- | --- | --- | --- |
| DEF-001 | Medium | Currency symbol parse failure for EUR in unit price extraction – 3 records affected | In Progress | Fix currency normalisation; retest with EUR and CHF data |
| DEF-002 | High | Retailer B merged column input not split correctly by NLP model | Open | Update Retailer B extraction profile; full regression retest required |
| DEF-003 | Critical | Confidence score not implemented – low-certainty extractions not flagged | Open | Implement confidence scoring pipeline; block deployment until resolved |
| DEF-004 | Medium | Ambiguous US-format dates not resolved deterministically | Open | Add retailer locale flag; apply locale-specific date parser |
| DEF-005 | Medium | 3 new retailer category codes unmapped; raw code returned in output | In Progress | Update canonical mapping table; add automated mapping coverage check |
| DEF-006 | High | Retailer C report template missing Promo Flag column | Open | Update Retailer C template configuration; add schema completeness test |
| DEF-007 | Critical | PII detection and redaction not integrated into ingestion pipeline | Open | Implement PII detection at ingestion; required before production per DPIA |

# 7. Validation Conclusions & Recommendations

## 7.1 Conclusions

The Retailer Pack Agent demonstrates strong core capability with overall extraction accuracy of 97.2% and correct delivery routing. However, two Critical defects (confidence scoring, PII detection) and two High defects (Retailer B extraction, Retailer C template) must be resolved before production deployment.

## 7.2 Recommended Next Steps

- Resolve Critical defects immediately; block production deployment until both are closed

- Resolve High defects and complete regression retest within next sprint

- Implement automated output schema compliance check in CI/CD pipeline

- Conduct re-validation of affected retailer-specific flows post-fix

- Implement confidence score threshold alerting and human review workflow

- Schedule PII scan integration and test prior to production go-live

# 8. Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Validation Lead |  |  |  |
| AI / ML Engineer |  |  |  |
| Product Owner |  |  |  |
| QA Lead |  |  |  |